- Project planning

- From Wikipedia, the free encyclopedia

Jump to: navigation, search

Project planning is part of project management, which relates to the use of schedules such as Gantt charts to plan and subsequently report progress within the project environment.[1]

Initially, the project scope is defined and the appropriate methods for completing the project are determined. Following this step, the durations for the various tasks necessary to complete the work are listed and grouped into a work breakdown structure. The logical dependencies between tasks are defined using an activity network diagram that enables identification of the critical path. Float or slack time in the schedule can be calculated using project management software[2]. Then the necessary resources can be estimated and costs for each activity can be allocated to each resource, giving the total project cost. At this stage, the project plan may be optimized to achieve the appropriate balance between resource usage and project duration to comply with the project objectives. Once established and agreed, the plan becomes what is known as the baseline. Progress will be measured against the baseline throughout the life of the project. Analyzing progress compared to the baseline is known as earned value management.[3]

- [edit] See also

- Cost overrun

- Project stakeholders

- Dependency Structure Matrix

- Project Management Institute

- Kitchen sink syndrome

- Megaproject

- PRINCE2

- Enterprise resource planning

- [edit] References

- ^ Harold Kerzner (2003). Project Management: A Systems Approach to Planning, Scheduling, and Controlling (8th Ed. ed.), Wiley. ISBN 0-471-22577-0.

- ^ Richard H. Thayer, Edward Yourdon (2000). Software Engineering Project Management (2nd Ed. ed.), Wiley-IEEE Computer Society Press. ISBN 0-8186-8000-8.

- ^ Fleming, Quentin (2005). Earned Value Project Management (Third Edition ed.), Project Management Institute. ISBN 1-930699-89-1.

- [edit] External links

- International Project Management Association

- Project Management Association of America

- Project Management Institute

- Planning Engineers Organization

- Association for Project Managers (UK)

- Prince2 site from OGC (UK Office of Government Commerce)

- Critical path web calculator

[Expand]

Support Wikipedia: a non-profit project.

Donate Now »

[Expand]

Support Wikipedia: a non-profit project. — Donate Now

- Dependency Structure Matrix

- From Wikipedia, the free encyclopedia

Jump to: navigation, search

A Dependency Structure Matrix, or DSM (also referred to as Dependency Structure Method, Design Structure Matrix, Problem Solving Matrix (PSM), incidence matrix, N-square matrix or Design Precedence Matrix), is a compact, matrix representation of a system or project. The approach can be used to model complex systems in systems engineering or systems analysis, and in project planning and project management.

A dependency structure matrix lists all constituent subsystems/activities and the corresponding information exchange and dependency patterns. In other words, it details what pieces of information are needed to start a particular activity, and shows where the information generated by that activity leads. In this way, one can quickly recognise which other tasks are reliant upon information outputs generated by each activity.

DSM analysis provides insights into how to manage complex systems or projects, highlighting information flows, task sequences and iteration. It can help teams to streamline their processes based on the optimal flow of information between different interdependent activities.

DSM analysis can also be used to manage the effects of change. For example, if the specification for a component had to be changed, it would be possible to quickly identify all processes or activities which had been dependent on that specification, reducing the risk that work continues based on out-of-date information.

A small number of computer software applications incorporate dependency structure matrices. The leaders in this field include BIW Technologies' PlanWeaver (employed in aerospace, defense and construction projects), Lattix, Inc. LDM (used to manage software architecture), DeMAID/GA, Acclaro and Problematics. The latest version of the Java IDE IntelliJ IDEA 7.0 includes project dependency structure management since v7.0 Milestone 2. There is an open source DSM application dtangler for analyzing java code. There is also a free DSM plugin for .NET Reflector.

Developments in the field of DSM and related techniques and methodologies (e.g. applications of graph theory and Domain Mapping Matrices (DMM)) are discussed each year during the DSM Conference.

DSM is used in the Analytical Design Planning Technique, an engineering design planning and control approach developed at Loughborough University in the 1990s, and now marketed by Adept Management Ltd.

- [edit] External links

- www.dsmweb.org

- www.problematics.com

- www.planweaver.com

- www.lattix.com

- www.axiomaticdesign.com

- www.adeptmanagment.com

- www.headwaysoftware.com

- www.teseon.com

- www.dsm-conference.org

- tcdev.free.fr

- www.epmcenter.com

- www.dtangler.org

# Cost overrun

- From Wikipedia, the free encyclopedia

Jump to: navigation, search

Cost overrun is defined as excess of actual cost over budget. Cost overrun is also sometimes called "cost escalation," "cost increase," or "budget overrun." However, cost escalation and increases do not necessarily result in cost overruns if cost escalation is included in the budget.

Cost overrun is common in infrastructure, building, and technology projects. One of the most comprehensive studies [1] of cost overrun that exists found that 9 out of 10 projects had overrun, overruns of 50 to 100 percent were common, overrun was found in each of 20 nations and five continents covered by the study, and overrun had been constant for the 70 years for which data were available. For IT projects, an industry study by the Standish Group (2004) found that average cost overrun was 43 percent, 71 percent of projects were over budget, over time, and under scope, and total waste was estimated at US$55 billion per year in the US alone.

Spectacular examples of cost overrun are the Sydney Opera House with 1,400 percent, and the Concorde supersonic aeroplane with 1,100 percent. The cost overrun of Boston's Big Dig was 275 percent, or US$11 billion. The cost overrun for the Channel tunnel between the UK and France was 80 percent for construction costs and 140 percent for financing costs.

Three types of explanation of cost overrun exist: technical, psychological, and political-economic. Technical explanations account for cost overrun in terms of imperfect forecasting techniques, inadequate data, etc. Psychological explanations account for overrun in terms of optimism bias with forecasters. Finally, political-economic explanations see overrun as the result of strategic misrepresentation of scope and/or budgets.

All of the explanations above can be considered a form of risk. A project's budgeted costs should always include cost contingency funds to cover risks (other than scope changes imposed on the project). As has been shown in cost engineering research [1], poor risk analysis and contingency estimating practices account for many project cost overruns. Numerous studies have found that the greatest cause of cost growth was poorly defined scope at the time that the budget was established. The cost growth (overrun of budget before cost contingency is added) can be predicted by rating the extent of scope definition, even on complex projects with new technology. [2]

Cost overrun is typically calculated in one of two ways. Either as a percentage, namely actual cost minus budgeted cost, in percent of budgeted cost. Or as a ratio, viz. actual cost divided by budgeted cost. For example, if the budget for building a new bridge was $100 million and the actual cost was $150 million then the cost overrun may be expressed as 50 percent or by the ratio 1.5.

- Contents [hide] - 1 List of projects with large cost overruns - 2 See also - 3 References - 4 Bibliography - 5 External links

- [edit] List of projects with large cost overruns

- Big Dig

- Channel Tunnel

- Concorde

- Eurofighter

- F-22 Raptor

- National Programme for IT

- Panama Canal

- Suez Canal

- Sydney Opera House

- TAURUS (share trading)

- Airbus A380

- Scottish Parliament Building

- Montreal Olympic Stadium

- Rogers Centre (formerly SkyDome)

- Pickering Nuclear Generating Station

- Millennium Dome

- Humber Bridge

- Oresund Bridge

- Hallandsås Tunnel

- Great Belt railway tunnel

- Sydney Olympic Park

- Joetsu Shinkansen high-speed rail line

- Pergau Dam

- V-22 Osprey

- Denver International Airport

- Eastern span replacement of the San Francisco–Oakland Bay Bridge

- [edit] See also

- Benefit shortfall

- Cost underestimation

- Megaproject

- Optimism bias

- Reference class forecasting

- Strategic misrepresentation

- [edit] References

- ^ Hackney, John W. (Kenneth H. Humprhies, Editor), Control and Management of Capital Projects, 2nd Edition, AACE International, 1997

- ^ Merrow, Edward W., Kenneth E. Phillips, and Christopher W. Meyers, Understanding Cost Growth and Performance Shortfalls in Pioneer Process Plants, (R-2569-DOE), Rand Corporation, 1981

- [edit] Bibliography

- Flyvbjerg, Bent, Nils Bruzelius, and Werner Rothengatter, Megaprojects and Risk: An Anatomy of Ambition (Cambridge University Press, 2003).

- Flyvbjerg, Bent, Mette K. Skamris Holm, and Søren L. Buhl, 2002, "Underestimating Costs in Public Works Projects: Error or Lie?" Journal of the American Planning Association, vol. 68, no. 3, 279-295.

- Standish Group, 2004. CHAOS Report (West Yarmouth, MA: Author)

- UK Department for Transport, 2004. Procedures for Dealing with Optimism Bias in Transport Planning: Guidance Document (London).

- Lev Virine and Michael Trumper. Project Decisions: The Art and Science, Vienna, VA: Management Concepts, 2008. ISBN 978-1567262179

- [edit] External links

- Journal of the American Planning Association

- UK Department for Transport:

- UK Treasury

Retrieved from "http://en.wikipedia.org/wiki/Cost_overrun"

# Scope creep

- From Wikipedia, the free encyclopedia

(Redirected from Kitchen sink syndrome)

Jump to: navigation, search

This article is about project management. For the firearms use, see telescopic sight.

Scope creep (also called focus creep, requirement creep, feature creep, and sometimes kitchen sink syndrome) in project management refers to uncontrolled changes in a project's scope. This phenomenon can occur when the scope of a project is not properly defined, documented, or controlled. It is generally considered a negative occurrence that is to be avoided.

Typically, the scope increase consists of either new products or new features of already approved product designs, without corresponding increases in resources, schedule, or budget. As a result, the project team risks drifting away from its original purpose and scope into unplanned additions. As the scope of a project grows, more tasks must be completed within the budget and schedule originally designed for a smaller set of tasks. Thus, scope creep can result in a project team overrunning its original budget and schedule.

If the budget and schedule are increased along with the scope, the change is usually considered an acceptable addition to the project, and the term “scope creep” is not used.

Scope creep can be a result of:

- disingenuous customer with a determined value for free policy

- poor change control

- lack of proper initial identification of what is required to bring about the project objectives

- weak project manager or executive sponsor

- poor communication between parties

- Agile software development, based on subjective quantifications.

Scope creep is a risk in most projects. Most megaprojects fall victim to scope creep (see Megaprojects and risk). Scope creep often results in cost overrun. A value for free strategy is difficult to counteract and remains a difficult challenge for even the most experienced project managers.

- [edit] See also

- Project management

- Cost overrun

- Creep (project management)

- Instruction creep

- Featuritis

- Megaproject

- Megaprojects and risk

- Mission creep

- Software bloat

- [edit] References

- Wideman Comparative Glossary of Project Management Terms by R. Max Wideman P.Eng. FCSCE, FEIC, FICE, Fellow PMI

- [edit] External links

- A Comprehensive Series on Scope Creep

- The Creeping Scope - How Accurate can Project Documentation be?

Retrieved from "http://en.wikipedia.org/wiki/Scope_creep"

# Enterprise resource planning

- From Wikipedia, the free encyclopedia

Jump to: navigation, search

|  | This article needs additional citations for verification. Please help improve this article by adding reliable references. Unsourced material may be challenged and removed. (December 2007) |
| --- | --- |

|  | This article may contain wording that promotes the subject in a subjective manner without imparting real information. Please remove or replace such wording or find sources which back the claims. |
| --- | --- |

|  | The remainder of this article may require cleanup to meet Wikipedia's quality standards. Please improve this article if you can. (October 2008) |
| --- | --- |

Part of a series of articles on

Industry

Manufacturing Methods Batch production • Job production Continuous production

Improvement Methods LM • TPM • QRM TOC • Six Sigma • RCM

Information & Communication ISA-88 • ISA-95 • ERP SAP • IEC 62264 • B2MML

Process control PLC • DCS

Enterprise resource planning (ERP) is an enterprise-wide information system designed to coordinate all the resources, information, and activities needed to complete business processes such as order fulfillment or billing.[1]

ERP system supports most of the business system that maintains in a single database the data needed for a variety of business functions such as Manufacturing, Supply Chain Management, Financials, Projects, Human Resources and Customer Relationship Management.

An ERP system is based on a common database and a modular software design. The common database can allow every department of a business to store and retrieve information in real-time. The information should be reliable, accessible, and easily shared. The modular software design should mean a business can select the modules they need, mix and match modules from different vendors, and add new modules of their own to improve business performance.

Ideally, the data for the various business functions are integrated. In practice the ERP system may comprise a set of discrete applications, each maintaining a discrete data store within one physical database.

- Contents [hide] - 1 Origin of the term - 2 Overview of ERP Solutions - 2.1 Before - 2.2 After - 3 Best practices - 4 Implementation - 4.1 Process preparation - 4.2 Configuration - 4.3 Consulting Services - 4.4 Customization Services - 4.5 Maintenance and Support Services - 5 Advantages - 6 Disadvantages - 7 References - 8 Further reading - 9 See also

- [edit] Origin of the term

MRP vs. ERP — Manufacturing management systems have evolved in stages over the past 30 years from a simple means of calculating materials requirements to the automation of an entire enterprise. Around 1980, over-frequent changes in sales forecasts, entailing continual readjustments in production, as well as inflexible fixed system parameters, led MRP (Material Requirement Planning) to evolve into a new concept : Manufacturing Resource Planning (or MRP3) and finally the generic concept Enterprise Resource Planning (ERP)[2]

The initials ERP originated as an extension of MRP (material requirements planning; later manufacturing resource planning) and CIM (Computer Integrated Manufacturing). It was introduced by research and analysis firm Gartner in 1990. ERP systems now attempt to cover all basic functions of an enterprise, regardless of the organization's business or charter. Non-manufacturing businesses, non-profit organizations and governments now all use ERP systems.

To be considered an ERP system, a software package must provide the function of at least two systems. For example, a software package that provides both payroll and accounting functions could technically be considered an ERP software package

Examples of modules in an ERP which formerly would have been stand-alone applications include: Manufacturing, Supply Chain, Financials, Customer Relationship Management (CRM), Human Resources, Warehouse Management and Decision Support System.

- [edit] Overview of ERP Solutions

Some organizations  — typically those with sufficient in-house IT skills to integrate multiple software products — choose to implement only portions of an ERP system and develop an external interface to other ERP or stand-alone systems for their other application needs. For example, one may choose to use human resource management system from one vendor, and the financial systems from another, and perform the integration between the systems themselves.

This is very common in the retail sector[citation needed], where even a mid-sized retailer will have a discrete Point-of-Sale (POS) product and financials application, then a series of specialized applications to handle business requirements such as warehouse management, staff rostering, merchandising and logistics.

Ideally, ERP delivers a single database that contains all data for the software modules, which would include:

Manufacturing

Engineering, Bills of Material, Scheduling, Capacity, Workflow Management, Quality Control, Cost Management, Manufacturing Process, Manufacturing Projects, Manufacturing Flow

Supply Chain Management

Order to cash, Inventory, Order Entry, Purchasing, Product Configurator, Supply Chain Planning, Supplier Scheduling, Inspection of goods, Claim Processing, Commission Calculation

Financials

General Ledger, Cash Management, Accounts Payable, Accounts Receivable, Fixed Assets

Projects

Costing, Billing, Time and Expense, Activity Management

Human Resources

Human Resources, Payroll, Training, Time & Attendance, Rostering, Benefits

Customer Relationship Management

Sales and Marketing, Commissions, Service, Customer Contact and Call Center support

Data Warehouse

and various Self-Service interfaces for Customers, Suppliers, and Employees

Access control ; user privilege as per authority levels for process execution

Customization; to meet the extension ,addition, change in process flow

Enterprise Resource Planning is a term originally derived from manufacturing resource planning (MRP II) that followed material requirements planning (MRP).[3] MRP evolved into ERP when "routings" became a major part of the software architecture and a company's capacity planning activity also became a part of the standard software activity.[citation needed] ERP systems typically handle the manufacturing, logistics, distribution, inventory, shipping, invoicing, and accounting for a company. Enterprise Resource Planning or ERP software can aid in the control of many business activities, like sales, marketing, delivery, billing, production, inventory management, quality management, and human resource management.

ERP systems saw a large boost in sales in the 1990s as companies faced the Y2K problem in their legacy systems. Many companies took this opportunity to replace their legacy information systems with ERP systems. This rapid growth in sales was followed by a slump in 1999, at which time most companies had already implemented their Y2K solution.[4]

ERPs are often incorrectly called back office systems indicating that customers and the general public are not directly involved. This is contrasted with front office systems like customer relationship management (CRM) systems that deal directly with the customers, or the eBusiness systems such as eCommerce, eGovernment, eTelecom, and eFinance, or supplier relationship management (SRM) systems.

ERPs are cross-functional and enterprise wide. All functional departments that are involved in operations or production are integrated in one system. In addition to manufacturing, warehousing, logistics, and information technology, this would include accounting, human resources, marketing, and strategic management.

ERP II means open ERP architecture of components. The older, monolithic ERP systems became component oriented.[citation needed]

EAS — Enterprise Application Suite is a new name for formerly developed ERP systems which include (almost) all segments of business, using ordinary Internet browsers as thin clients.[citation needed]

- [edit] Before

Prior to the concept of ERP systems, it was not unusual for each department within an organization to have its own customized computer system. For example, the human resources (HR) department, the payroll department, and the financial department might all have their own computer systems.

Typical difficulties involved integration of data from potentially different computer manufacturers and systems. For example, the HR computer system (often called HRMS or HRIS) would typically manage employee information while the payroll department would typically calculate and store paycheck information for each employee, and the financial department would typically store financial transactions for the organization. Each system would have to integrate using a predefined set of common data which would be transferred between each computer system. Any deviation from the data format or the integration schedule often resulted in problems.

- [edit] After

ERP software, among other things, combined the data of formerly separate applications. This simplified keeping data in synchronization across the enterprise, it simplified the computer infrastructure within a large organization, and it standardized and reduced the number of software specialties required within larger organizations.

- [edit] Best practices

Best practices are incorporated into most ERP vendor's software packages. When implementing an ERP system, organizations can choose between customizing the software or modifying their business processes to the "best practice" function delivered in the "out-of-the-box" version of the software.

Prior to ERP, software was developed to fit the processes of an individual business. Due to the complexities of most ERP systems and the negative consequences of a failed ERP implementation, most vendors have included "Best Practices" into their software. These "Best Practices" are what the Vendor deems as the most efficient way carry out a particular business process in an Integrated Enterprise-Wide system.[5] SAP has over the years worked with its clients to develop and implement best practices into their software for a number of industries. A study conducted by Lugwigshafen University of Applied Science surveyed 192 companies and concluded that companies which implemented industry best practices decreased mission-critical project tasks such as configuration, documentation, testing and training. In addition,the use of best practices reduced over risk by 71% when compared to other software implementations.[6]

The use of best practices can make complying with requirements such as IFRS, Sarbanes-Oxley or Basel II easier. They can also help where the process is a commodity such as electronic funds transfer. This is because the procedure of capturing and reporting legislative or commodity content can be readily codified within the ERP software, and then replicated with confidence across multiple businesses who have the same business requirement.[citation needed]

- [edit] Implementation

Because of their wide scope of application within a business, ERP software systems are typically complex and usually impose significant changes on staff work practices.[citation needed] Implementing ERP software is typically not an "in-house" skill, so even smaller projects are more cost effective if specialist ERP implementation consultants are employed.[citation needed] The length of time to implement an ERP system depends on the size of the business, the scope of the change and willingness of the customer to take ownership for the project.[citation needed] A small project (e.g., a company of less than 100 staff) may be planned and delivered within 3-9 months; however, a large, multi-site or multi-country implementation may take years.[citation needed]

To implement ERP systems, companies often seek the help of an ERP vendor or of third-party consulting companies. These firms typically provide three areas of professional services: consulting, customization and support. The client organisation may also employ independent program management, business analysis, change management and UAT specialists to ensure their business requirements remain a priority during implementation.

Data migration is one of the most important activities in determining the success of an ERP implementation. Since many decisions must be made before migration, a significant amount of planning must occur. Unfortunately, data migration is the last activity before the production phase of an ERP implementation, and therefore receives minimal attention due to time constraints. The following are steps of a data migration strategy that can help with the success of an ERP implementation: [7]

- Identifying the data to be migrated

- Determining the timing of data migration

- Generating the data templates

- Freezing the tools for data migration

- Deciding on migration related setups

- Deciding on data archiving

- [edit] Process preparation

ERP vendors have designed their systems around standard business processes, based upon best business practices. Different vendor(s) have different types of processes but they are all of a standard, modular nature. Firms that want to implement ERP systems are consequently forced to adapt their organizations to standardized processes as opposed to adapting the ERP package to the existing processes.[8] Neglecting to map current business processes prior to starting ERP implementation is a main reason for failure of ERP projects.[9] It is therefore crucial that organizations perform a thorough business process analysis before selecting an ERP vendor and setting off on the implementation track. This analysis should map out all present operational processes, enabling selection of an ERP vendor whose standard modules are most closely aligned with the established organization. Redesign can then be implemented to achieve further process congruence. Research indicates that the risk of business process mismatch is decreased by:

- linking each current organizational process to the organization's strategy;

- analyzing the effectiveness of each process in light of its current related business capability;

- understanding the automated solutions currently implemented.[10] [11]

ERP implementation is considerably more difficult (and politically charged) in organisations structured into nearly independent business units, each responsible for their own profit and loss, because they will each have different processes, business rules, data semantics, authorization hierarchies and decision centers.[12] Solutions include requirements coordination negotiated by local change management professionals or, if this is not possible, federated implementation using loosely integrated instances (e.g. linked via Master Data Management) specifically configured and/or customized to meet local needs.

A disadvantage usually attributed to ERP is that business process redesign to fit the standardized ERP modules can lead to a loss of competitive advantage. While documented cases exist where this has indeed materialized, other cases show that following thorough process preparation ERP systems can actually increase sustainable competitive advantage.[13][14]

- [edit] Configuration

Configuring an ERP system is largely a matter of balancing the way you want the system to work with the way the system lets you work. Begin by deciding which modules to install, then adjust the system using configuration tables to achieve the best possible fit in working with your company’s processes.

Modules — Most systems are modular simply for the flexibility of implementing some functions but not others. Some common modules, such as finance and accounting are adopted by nearly all companies implementing enterprise systems; others however such as human resource management are not needed by some companies and therefore not adopted. A service company for example will not likely need a module for manufacturing. Other times companies will not adopt a module because they already have their own proprietary system they believe to be superior. Generally speaking the greater number of modules selected, the greater the integration benefits, but also the increase in costs, risks and changes involved.

Configuration Tables – A configuration table enables a company to tailor a particular aspect of the system to the way it chooses to do business. For example, an organization can select the type of inventory accounting – FIFO or LIFO – it will employ or whether it wants to recognize revenue by geographical unit, product line, or distribution channel.

So what happens when the options the system allows just aren’t good enough? At this point a company has two choices, both of which are not ideal. It can re-write some of the enterprise system’s code, or it can continue to use an existing system and build interfaces between it and the new enterprise system. Both options will add time and cost to the implementation process. Additionally they can dilute the system’s integration benefits. The more customized the system becomes the less possible seamless communication becomes between suppliers and customers.

- [edit] Consulting Services

Many organizations did not have sufficient internal skills to implement an ERP project. This resulted in many organizations offering consulting services for ERP implementation. Typically, a consulting team was responsible for the entire ERP implementation including planning, training, testing, implementation, and delivery of any customized modules. Examples of customization includes additional product training; creation of process triggers and workflow; specialist advice to improve how the ERP is used in the business; system optimization; and assistance writing reports, complex data extracts or implementing Business Intelligence.

For most mid-sized companies, the cost of the implementation will range from around the list price of the ERP user licenses to up to twice this amount (depending on the level of customization required). Large companies, and especially those with multiple sites or countries, will often spend considerably more on the implementation than the cost of the user licenses -- three to five times more is not uncommon for a multi-site implementation.[citation needed]

- [edit] Customization Services

Customization Services involves any modifications or extensions that change how the out-of-the-box ERP system works.

Customizing an ERP package can be very expensive and complicated. Some ERP packages are not designed to support customization, so most businesses implement the best practices embedded in the acquired ERP system. Some ERP packages have very generic features, such that customization occurs in most implementations. It is also often possible to extend the standard ERP package by purchasing third party software to provide additional functionality.

Customization work is usually undertaken as bespoke software development on a time and materials basis.

Customization can be further classified into: Core system customization or custom extensions in custom libraries

Core system customization is where customers change the software vendors’ proprietary code. This means that the software will no longer be supported by the vendor for the particular function that was customized as the code would be modified to the customers need. The customers IT department will then normally support the code in-house or subcontract a consulting organization to do so.

Custom extensions are where a customer build bolt-on custom applications that run parallel to the standard system i.e. custom extended applications. Modules that are extended but core code not changed remain supported but the extensions will have to be supported by the customers IT department or subcontracted consulting organization

- [edit] Maintenance and Support Services

Maintenance and Support Services involves monitoring and managing an Operational ERP system. This function is often provided in-house using members of the IT department, but may also be provided by specialist external consulting and services companies.

- [edit] Advantages

In the absence of an ERP system, a large manufacturer may find itself with many software applications that do not talk to each other and do not effectively interface. Tasks that need to interface with one another may involve:

- Integration among different functional areas ensures proper Communication, Productivity, & Efficiency

- design engineering (how to best make the product)

- order tracking from acceptance through fulfillment

- the revenue cycle from invoice through cash receipt

- managing inter-dependencies of complex Bill of materials

- tracking the 3-way match between Purchase orders (what was ordered), Inventory receipts (what arrived), and Costing (what the vendor invoiced)

- the Accounting for all of these tasks, tracking the Revenue, Cost and Profit on a granular level.Change how a product is made, in the engineering details, and that is how it will now be made. Effective dates can be used to control when the switch over will occur from an old version to the next one, both the date that some ingredients go into effect, and date that some are discontinued. Part of the change can include labeling to identify version numbers.

Some security features are included within an ERP system to protect against both outsider crime, such as industrial espionage, and insider crime, such as embezzlement. A data tampering scenario might involve a disgruntled employee intentionally modifying prices to below the breakeven point in order to attempt to take down the company, or other sabotage. ERP systems typically provide functionality for implementing internal controls to prevent actions of this kind. ERP vendors are also moving toward better integration with other kinds of information security tools.[15]

- [edit] Disadvantages

Problems with ERP systems are mainly due to inadequate investment in ongoing training for involved personnel, including those implementing and testing changes, as well as a lack of corporate policy protecting the integrity of the data in the ERP systems and how it is used.

Disadvantages

- Customization of the ERP software is limited.

- Re-engineering of business processes to fit the "industry standard" prescribed by the ERP system may lead to a loss of competitive advantage.

- ERP systems can be very expensive leading to a new category of "ERP light" solutions

- ERPs are often seen as too rigid and too difficult to adapt to the specific workflow and business process of some companies—this is cited as one of the main causes of their failure.

- Many of the integrated links need high accuracy in other applications to work effectively. A company can achieve minimum standards, then over time "dirty data" will reduce the reliability of some applications.

- Once a system is established, switching costs are very high for any one of the partners (reducing flexibility and strategic control at the corporate level).

- The blurring of company boundaries can cause problems in accountability, lines of responsibility, and employee morale.

- Resistance in sharing sensitive internal information between departments can reduce the effectiveness of the software.

- Some large organizations may have multiple departments with separate, independent resources, missions, chains-of-command, etc, and consolidation into a single enterprise may yield limited benefits.

- The system may be too complex measured against the actual needs of the customer.

- [edit] References

- ^ Esteves, J., and Pastor, J., Enterprise Resource Planning Systems Research: An Annotated Bibliography, Communications of AIS, 7(8) pp. 2-54.

- ^ Waldner, Jean-Baptiste (1992). CIM: Principles of Computer Manufacturing. Chichester: John Wiley & Sons Ltd. pp. p47. ISBN 047193450X.

- ^ Anderegg, Travis, MRP/MRPII/ERP/ERM — Confusting Terms and Definitions for a Murkey Alphabet Soup, http://www.wlug.org.nz/EnterpriseSpeak, retrieved on 25 October 2007

- ^ Monk, Ellen; Wagner, Bret (2006), Concepts in Enterprise Resource Planning (Second ed.), Boston: Thomson Course Technology, ISBN 0-619-21663-8

- ^ Monk, Ellen and Wagner, Brett."Concepts in Enterprise Resource Planning" 3rd.ed.Course Technology Cengage Learning.Boston, Massachusetts.2009

- ^ "Enhanced Project Success Through SAP Best Practices – International Benchmarking Study," ISBN 1-59229-031-0.

- ^ Ramaswamy V K (2007-09-27). "Data Migration Strategy in ERP". Retrieved on 2008-04-08.

- ^ Turban et al. (2008). Information Technology for Management, Transforming Organizations in the Digital Economy. Massachusetts: John Wiley & Sons, Inc., pp. 300-343. ISBN-13 978-0-471-78712-9

- ^ Brown, C., and I. Vessey, "Managing the Next Wave of Enterprise Systems: Leveraging Lessons from ERP," MIS Quarterly Executive, 2(1), 2003.

- ^ King. W., "Ensuring ERP implementation success," Information Systems Management, Summer 2005.

- ^ Yusuf, Y., A. Gunasekaran, and M. Abthorpe, "Enterprise Information Systems Project Implementation: A Case Study of ERP in Rolls-Royce," International Journal of Production Economics, 87(3), February 2004.

- ^ "Requirements Engineering for Cross-organizational ERP Implementation: Undocumented Assumptions and Potential Mismatches" (PDF). University of Twente. Retrieved on 2008-07-12.

- ^ Turban et al. (2008). Information Technology for Management, Transforming Organizations in the Digital Economy. Massachusetts: John Wiley & Sons, Inc., p. 320. ISBN-13 978-0-471-78712-9

- ^ Dehning,B. and T.Stratopoulos, 'Determinants of a Sustainable Competitive Advantage Due to an IT-enabled Strategy,' Journal of Strategic Information Systems, Vol. 12, 2003

- ^ Walsh, Katherine (January 2008). "The ERP Security Challenge". CSOonline. CXO Media Inc. Retrieved on 2008-01-17.

- [edit] Further reading

- Grant, David; Richard Hall, Nick Wailes, Christopher Wright (March 2006). "The false promise of technological determinism: the case of enterprise resource planning systems". New Technology, Work & Employment 21 (1): 2–15. doi:10.1111/j.1468-005X.2006.00159.x.

- Loh, Tee Chiat; Lenny Koh Siau Ching (September 2004). "Critical elements for a successful ERP implementation in SMEs". International Journal of Production Research 42 (17): 3433–3455. doi:10.1080/00207540410001671679.

- Head, Simon (2005). The New Ruthless Economy. Work and Power in the Digital Age, Oxford UP. ISBN 0-19-517983-8.

- Waldner, Jean-Baptiste (1992). Principles of Computer Integrated Manufacturing. Chichester: John Wiley & Sons Ltd. ISBN 047193450X.

- Waldner, Jean-Baptiste (1990). Les nouvelles perspectives de la production. Paris: DUNOD BORDAS. ISBN 9782040198206.

- Lequeux, Jean-Louis (2008). Manager avec les ERP, Architecture Orientée Services (SOA). Paris: EDITIONS D'ORGANISATION. ISBN 978-2-212-54094-9.

- CIO Magazine's ABCs of ERP

- Clemons, E.K.; Kimborough (1986). "IS for Sustainable Competitive Advantage". Information & Management 11 (3): 131–136. doi:10.1016/0378-7206(86)90010-8.

- [edit] See also

- Accounting software

- Advanced Planning & Scheduling

- APICS

- Bill of materials (BOM)

- Business process management

- Configurable BOM (CBOM)

- Data migration

- Enterprise Feedback Management (EFM)

- E-procurement

- ERP modeling

- ERP for IT

- Information technology management

- List of ERP software packages

- List of ERP vendors

- Management information system

- Manufacturing Operations Management

- Material requirements planning (material resource planning)

- Modular BOM (MBOM)

- Order to cash

- Service Management

- Software as a Service

- Supply chain management

- Web management system

Retrieved from "http://en.wikipedia.org/wiki/Enterprise_resource_planning"